## Slide 1: Procurement Managment
Procurement is the process of planning, sourcing, purchasing, and managing goods and services from external vendors to support business or project needs. It includes identifying requirements, selecting suppliers, negotiating contracts, managing vendor performance, and closing agreements.
In simple terms, procurement ensures an organization gets the right product or service, at the right quality, cost, and time, while managing risk and compliance.
Why Procurement Is Needed in an IT Company
  In an IT company, not everything can or should be built internally. Procurement plays a critical role in enabling teams to deliver projects efficiently and at scale.
Access to Specialized Skills and Services
  IT projects often require niche expertise such as cloud architecture, cybersecurity, UI/UX design, or AI modeling. Procurement enables companies to source these skills quickly through vendors or consultants.
  Example: Hiring an external penetration testing firm for a security audit.

## Slide 2: Procurement Management
Cost Control and Budget Management
Procurement ensures competitive pricing, clear contracts, and predictable costs, helping avoid overspending.
Example: Negotiating enterprise licenses for cloud services or development tools.
Faster Project Delivery
Rather than building everything from scratch, procurement allows teams to leverage ready-made tools, platforms, and services.
Example: Purchasing a CI/CD tool instead of developing one internally.
Risk and Compliance Management
Well-defined procurement processes and contracts reduce legal, financial, and operational risks.
Example: Including SLAs, data protection clauses, and penalties in vendor contracts.
Scalability and Flexibility
IT workloads fluctuate. Procurement enables companies to scale resources up or down using vendors and cloud services.
Example: Using time-and-material contracts for short-term QA or DevOps support.
Focus on Core Business
By outsourcing non-core activities, internal teams can focus on innovation and high-value work.
Example: Outsourcing infrastructure maintenance while focusing on product development.

## Slide 3: Procurement Management
Procurement Management is the process of planning, acquiring, managing, and closing contracts for goods and services obtained from external vendors to meet project requirements.
Project Procurement Management Process
Project Procurement Management typically includes the following key processes:
  Plan Procurement Management
  Conduct Procurements
  Control Procurements
  Close Procurements
Each process ensures that external resources are selected, managed, and completed effectively.

## Slide 4: Plan Procurement Management
This process defines what to procure, how to procure, when to procure, and from whom.
Key Activities:
  Identify goods/services to be procured externally
  Decide contract type (fixed price, time & material, etc.)
  Define procurement strategy
  Prepare procurement documents (RFP, RFQ, SOW)
  Identify risks and constraints

## Slide 5: Plan Procurement Management
RFP (Request for Proposal) A document issued by a company to invite vendors to propose solutions to a business or technical problem.
When it’s used: When requirements are known at a high level, but the organization wants vendors to suggest approaches, timelines, and pricing.
What it includes:
  Project background and objectives
  High-level requirements
  Evaluation criteria
  Expected timeline and budget range
Example: An IT company issues an RFP to develop a mobile application and asks vendors to propose the architecture, technology stack, delivery plan, and cost.

## Slide 6: Plan Procurement Management
RFQ (Request for Quotation)
A document used to request price quotations for clearly defined products or services.
When it’s used: When requirements and specifications are already fixed and the main decision factor is cost.
What it includes:
  Detailed specifications
  Quantity
  Delivery timeline
  Payment terms
Example: Requesting quotes from cloud providers for hosting services with predefined storage, bandwidth, and uptime requirements.

## Slide 7: Plan Procurement Management
SOW (Statement of Work)
A formal contract document that clearly defines what work will be done and how.
When it’s used: After vendor selection, as part of the contract.
What it includes:
  Scope of work
  Deliverables and milestones
  Timelines
  Acceptance criteria
  Roles and responsibilities
Example: An SOW for API development detailing endpoints, performance standards, testing requirements, and delivery milestones.

## Slide 8: Real IT Procurement Flow: RFP → RFQ → SOW
Scenario
An IT company wants to build a customer-facing web application but plans to outsource development to an external vendor.
Step 1: RFP (Request for Proposal)
Goal: Understand how vendors would solve the problem.
What the Company Does
  Identifies business goals (build a scalable web app)
  Defines high-level requirements
  Issues an RFP to multiple vendors
What the RFP Includes
  Project overview and objectives
  Functional requirements (user login, dashboard, reports)
  Non-functional requirements (security, scalability)
  Expected timeline
  Evaluation criteria (technical approach, experience, cost)
What Vendors Provide
  Proposed technical solution and architecture
  Technology stack (React, Node.js, AWS, etc.)
  Project plan and timeline
  Estimated cost and team structure
Outcome
  Vendor A: Innovative solution, higher cost
  Vendor B: Proven approach, balanced cost ➡️ Vendor B shortlisted

## Slide 9: Real IT Procurement Flow: RFP → RFQ → SOW
RFQ (Request for Quotation)
Goal: Finalize pricing for a clearly defined scope.
What the Company Does
  Refines requirements based on RFP responses
  Sends RFQ to shortlisted vendors (Vendor B and Vendor C)
What the RFQ Includes
  Detailed scope of work
  Defined deliverables and milestones
  Fixed timeline
  Pricing structure request (fixed price or T&M)
What Vendors Provide
  Final cost breakdown
  Payment schedule
  Assumptions and exclusions
Outcome
  Vendor B offers a fixed price of $120,000
  Vendor C offers $135,000 ➡️ Vendor B selected

## Slide 10: Real IT Procurement Flow: RFP → RFQ → SOW
SOW (Statement of Work)
Goal: Clearly define what will be delivered and how it will be managed.
What the Company Does
  Drafts SOW jointly with Vendor B
  Finalizes contract terms
What the SOW Includes
  Detailed scope of work
  Deliverables and milestones
  Timeline and payment terms
  Acceptance criteria
  Roles and responsibilities
  Change management process
  SLAs and quality standards
Example SOW Deliverables
  Frontend module by Week 6
  Backend APIs by Week 10
  System testing by Week 12
  Production deployment by Week 14
Outcome
  SOW signed by both parties
  Contract officially starts

## Slide 11: Plan Procurement Management
Key Outputs:
  Procurement Management Plan
  Statement of Work (SOW)
  Procurement documents
  Source selection criteria
Example:
  A software company decides to outsource mobile app UI design.
    Internal team lacks design capacity
    Fixed scope → Fixed Price contract selected
    RFP issued to design agencies
    SOW defines screens, branding guidelines, and delivery timeline

## Slide 12: Conduct Procurements
This process involves selecting the seller and awarding the contract.
Key Activities:
  Publish procurement documents (RFP/RFQ)
  Receive vendor proposals
  Evaluate bids using selection criteria
  Negotiate price, terms, and conditions
  Award contract

## Slide 13: Conduct Procurements
Selection Criteria:
  Cost
  Technical capability
  Experience
  Past performance
  Delivery timeline
Example:
  From 5 vendors responding to an RFP:
    Vendor A: Low cost, limited experience
    Vendor B: Moderate cost, strong portfolio Vendor B is selected due to better quality and reliability.

## Slide 14: Control Procurements
This process ensures that both buyer and seller meet contractual obligations.
Key Activities:
  Monitor vendor performance
  Review deliverables
  Approve payments
  Manage changes and disputes
  Conduct performance audits

## Slide 15: Control Procurements
Tools:
  Contract change control system
  Performance reviews
  Inspections and audits
Example:
During development:
  Vendor misses milestone deadlines
  Project manager raises issue
  Corrective action agreed (revised schedule)
  Payment adjusted per contract terms

## Slide 16: Close Procurements
This process finalizes and formally closes all procurement activities.
Key Activities:
  Verify all deliverables are completed
  Ensure final payments are made
  Resolve pending claims
  Archive procurement documents
  Release vendor resources
Example:
After successful delivery of the UI design:
  Final designs approved
  Final invoice paid
  Contract formally closed
  Vendor performance documented

## Slide 17: Types of Contracts
Contracts define how risk and payment responsibilities are shared between buyer and seller.
Fixed Price Contract
A contract with a predefined total price for a clearly defined scope.
Characteristics:
  Cost risk is on the seller
  Best when requirements are stable
  Easy to manage
Example:
  A vendor agrees to build a website for $15,000, regardless of time spent.
Advantages:
  Predictable cost
  Simple administration
Disadvantages:
  Less flexibility
  Change requests can be expensive

## Slide 18: Time and Material (T&M) Contract
Payment is based on time spent and materials used.
Characteristics:
  Cost risk is on the buyer
  Flexible scope
  Suitable for evolving requirements
Example:
  QA testing services billed at $40/hour for 3 testers over 2 months.
Advantages:
  Flexible
  Suitable for agile projects
Disadvantages:
  Final cost uncertain
  Requires close monitoring

## Slide 19: Stages in Contract Placement
Contract placement follows a structured lifecycle:
Requirement Identification
Define what is needed
Contract Strategy Selection
Choose contract type and procurement method
Tendering / Solicitation
Issue RFP/RFQ
Invite vendor bids
Bid Evaluation
Compare proposals
Technical and commercial evaluation
Negotiation
Finalize pricing, timelines, risks
Contract Award
Select vendor
Sign agreement

## Slide 20: Contract Management
Contract Management ensures effective execution of the contract after signing.
Key Contract Management Activities
Performance Monitoring
  Track KPIs, milestones, SLAs
Change Management
  Handle scope, cost, or schedule changes
Risk Management
  Identify delays, cost overruns, compliance risks
Communication
  Regular status meetings and reporting
Dispute Resolution
  Resolve conflicts via escalation or arbitration

## Slide 21: Contract Management
Example of Contract Management
A vendor is responsible for API development:
Weekly progress reviews
Milestone-based payments
Change request raised for new API
Contract amended
Final acceptance after testing